## Slide 1
Agile at ON.Lab
Bill Snow
VP of Engineering

## Slide 2: What is waterfall?
Requirements
Design
Develop
Test
Or
Requirements
Design
Develop
Test
Time

## Slide 3: Assertion
We cannot precisely anticipate
  Our users’ requirements
  How long it takes to develop a feature or system
  Which design will be best
  What tasks are needed to develop a feature

## Slide 4: The cone of uncertainty
From the book Agile Estimating and Planning by Mike Cohn
10 weeks
6 weeks
16 weeks

## Slide 5: Principles behind Agile

## Slide 6: Principles behind Agile

## Slide 9: Differences
Team is cross functional – artifacts are not handed off between functional groups
Team works in short iterations of 2-4 weeks – not in long periods of months or years.
Working code is delivered every iteration. Not just at the end.
Planning is done every iteration, not just at the beginning.
Requirements change over time and are not set in stone at the beginning.
Customers are continually involved in the cycle, not just in beta and the end.
Less documentation
More “shoot first, aim later”
Less pretense of long term foresight

## Slide 10: Real World Example
Building Block for Iteration 1
Forwarding Plane
OpenFlow
Manager
Instance 1
Instance 2
Instance 3
ONOS Packet & Transport Graph
OpenFlow
Manager
OpenFlow
Manager
ONOS Service Layer
Optical
Topology
DB
+ “Regen Locations”
Optical Reach
Matrix
BW, Distance
GUI
3
ONOS
Kernel
Service Provider’s Portal
Calendaring Application
Topology
&
Planning
Constraints
Path Computation Engine (PCE)
DC 1
CLI
DC n
CLI
ONOS
User
Space
Application
Layer

## Slide 11: Release Model
Iteration 1
Iteration 2
Iteration 3
Iteration 4
Iteration 5
Quarterly
“train” Releases
2-3 Week
Iterations
Iteration Planning
Execution
“Demo”
Plan
Plan
Plan
Nov Release
Feb Release
May Release
Aug Release

## Slide 12: Release and Iteration Planning
Features
Technical Debt
Architecture
Use cases
Performance
Bugs
“Backlog”
Prioritized
Content
…
Jira
Database and Workflow

## Slide 13: Tracking Release Content
Jira – issues tracking, workflow
Hierarchy of Jira issues
  Epic – work happening throughout a release
    Stories – work that fits in a sprint
      Tasks – work that is done in 1-2 days
See wiki for more details

## Slide 14: Summary
ON.Lab uses a version of Agile Scrum
  3 month releases, 3 week iterations
People unfamiliar with agile, will find it different (and initially uncomfortable)
We all work together to learn and improve
Watch this 10 minute video
  https://www.youtube.com/user/axosoft?v=XU0llRltyFM